ARGUS

Platform Improvement Plan

8 Targeted Improvements · Priority-Ordered · Grounded in the Codebase

| Total Items | 8 improvements across security, UX, features, and reliability |
| --- | --- |

| Priority Logic | Security bugs → Missing UI → Real-time layer → Features · Each step is standalone |
| --- | --- |

| Effort Range | 5 minutes (security fix) to 2 days (SSE layer) · Most items are < 4 hours |
| --- | --- |

# Priority Overview

| # | Improvement | Effort | Impact | Key File(s) |
| --- | --- | --- | --- | --- |
| 1 | Fix Org Filter on agent-stats (security bug) | 5 min | 🔴 Critical | api/system/agent-stats/route.ts |
| 2 | Build Finding Detail Page | ~4 hrs | 🔴 High | app/findings/[id]/page.tsx |
| 3 | Agent Reasoning Feed on Engagement Detail | ~3 hrs | 🟠 High | engagements/[id]/page.tsx |
| 4 | Switch Polling to SSE | ~1.5 days | 🟠 High | api/stream/[id]/route.ts |
| 5 | Webhook Dispatch on New Critical Finding | ~4 hrs | 🟡 Medium | workers/post_finding_hooks.py |
| 6 | Repo Scan Integration Tests | ~4 hrs | 🟡 Medium | tests/test_repo_scan_integration.py |
| 7 | Scheduled Engagements | ~1.5 days | 🟢 Medium | celery_app.py + DB migration |
| 8 | CVSS Score Auto-Calculation | ~3 hrs | 🟢 Low | workers/cvss_calculator.py |

IMPROVEMENT 1  —  Security Fix: Org Filter on agent-stats

| 1 | Fix Org Filter on agent-stats | 5 min | 🔴 Security | route.ts |
| --- | --- | --- | --- | --- |

## The Problem

The /api/system/agent-stats route queries the agent_decisions table but does NOT filter by org_id. The agent_decisions table only has engagement_id — there is no org_id column. This means any authenticated user in your system can read every other organisation's agent decision records. It is a data isolation bug.

## Exact File to Edit

| File | argus-platform/src/app/api/system/agent-stats/route.ts |
| --- | --- |

## The Fix

Change the query from a direct SELECT on agent_decisions to a JOIN through engagements so the org filter is applied:

### Current query (broken)

const result = await client.query( `SELECT COUNT(*), SUM(cost_usd), ...`, [/* no org filter */] );

### Corrected query

const result = await client.query( `SELECT COUNT(*)::int AS total_decisions, COALESCE(SUM(ad.cost_usd), 0)::float AS total_cost_usd, COUNT(*) FILTER (WHERE ad.was_fallback)::int AS fallback_count, COUNT(*) FILTER (WHERE NOT ad.was_fallback)::int AS llm_count FROM agent_decisions ad JOIN engagements e ON ad.engagement_id = e.id WHERE e.org_id = $1 AND ad.created_at > NOW() - INTERVAL '24 hours'`, [session.user.orgId] ); // Same JOIN for recent_decisions query: const recent = await client.query( `SELECT ad.id, ad.engagement_id, ad.tool_selected, ad.reasoning, ad.was_fallback, ad.cost_usd, ad.created_at FROM agent_decisions ad JOIN engagements e ON ad.engagement_id = e.id WHERE e.org_id = $1 ORDER BY ad.created_at DESC LIMIT 10`, [session.user.orgId] );

## How to Verify

- Create two test users in different orgs

- Run a scan as user A so agent_decisions rows are created

- Query GET /api/system/agent-stats as user B

- Verify the response shows 0 decisions (not user A's data)

IMPROVEMENT 2  —  Build the Finding Detail Page

| 2 | Finding Detail Page /findings/[id] | ~4 hrs | 🔴 High UX | findings/[id]/page.tsx |
| --- | --- | --- | --- | --- |

## The Problem

The /findings/[id]/ directory exists but its page.tsx is empty/incomplete. Every finding in the system has a rich evidence JSONB column with {request, response, payload, matchedPattern}, repro_steps[], owasp_category, cwe_id, cvss_score, and fp_likelihood. None of this is shown to users anywhere. The AI explain endpoint (/api/ai/explain) also exists and is fully wired — it just has no UI to call it from.

## What to Build

A full-screen detail page at /findings/[id] with five sections:

### Section 1 — Header Bar

- Severity badge (colour-coded, same system as engagements/[id])

- Vulnerability type as the page title (e.g. SQL_INJECTION)

- Affected endpoint, source tool, confidence % as sub-labels

- Verified badge (green checkmark) or Unverified badge

- Action buttons: Verify, Mark False Positive, Back to Findings

### Section 2 — Evidence Panel

- Render evidence.request as a syntax-highlighted HTTP request block (dark background, monospace font)

- Render evidence.response as a syntax-highlighted HTTP response block

- Render evidence.payload in a red-tinted box if present

- Render evidence.matchedPattern if present

- Use a tab switcher: Request | Response | Payload tabs

### Section 3 — Classification & Scoring

- OWASP Category badge (e.g. A03:2021 - Injection)

- CWE ID as a linked badge (e.g. CWE-89 → https://cwe.mitre.org/data/definitions/89.html)

- CVSS Score as a numeric badge with colour (red >7, orange 4-7, yellow <4)

- Confidence as a labelled progress bar (0–100%)

- FP Likelihood as a labelled progress bar — high value = amber warning

### Section 4 — Reproduction Steps

- Render repro_steps[] as a numbered list

- If repro_steps is empty, show: 'No reproduction steps recorded'

### Section 5 — AI Explanation (lazy-loaded)

- 'Explain with AI' button — calls POST /api/ai/explain with this finding

- While loading: skeleton placeholder with pulsing animation

- On response: render the markdown explanation (the API returns structured markdown with ## VULNERABILITY, ## ATTACK SCENARIO, ## BUSINESS IMPACT, ## FIX GUIDANCE headers)

- If no API key configured: show 'Configure your OpenRouter key in Settings to use AI explanations'

## Data Source

| API | GET /api/engagement/[engagement_id]/findings?limit=1 + filter by finding id, OR add a new GET /api/findings/[id] route |
| --- | --- |

### Add GET /api/findings/[id]/route.ts (new file)

export async function GET(req, { params }) { const session = await requireAuth(); const { id } = await params; const client = await pool.connect(); try { const result = await client.query( `SELECT f.*, e.target_url, e.org_id FROM findings f JOIN engagements e ON f.engagement_id = e.id WHERE f.id = $1 AND e.org_id = $2`, [id, session.user.orgId] ); if (!result.rows.length) return NextResponse.json({error:'Not found'},{status:404}); return NextResponse.json({ finding: result.rows[0] }); } finally { client.release(); } }

## How to Verify

- Navigate to /findings from the dashboard

- Click any finding row

- Verify URL changes to /findings/[id]

- Verify evidence tabs render with HTTP request/response content

- Click 'Verify' button — verify badge changes without page reload

- Click 'Explain with AI' — verify LLM explanation streams in

IMPROVEMENT 3  —  Agent Reasoning Feed on Engagement Detail

| 3 | AgentReasoningFeed Component | ~3 hrs | 🟠 High UX | engagements/[id]/page.tsx |
| --- | --- | --- | --- | --- |

## The Problem

The entire backend infrastructure for agent decisions is complete: react_agent.py calls emit_agent_decision() on every iteration, websocket_events.py has publish_agent_decision(), and agent_decision events are stored in Redis and the database. But the engagement detail page (/engagements/[id]/page.tsx, 491 lines) has no component that reads or displays these events. The most compelling feature of the platform is invisible.

## What to Build

### New component: AgentReasoningFeed

Add this below the Timeline section in the engagement detail page. It only renders when the engagement is in 'scanning' state or has completed.

// Show when: status === 'scanning' ¦¦ status === 'complete' // Event type to filter: 'agent_decision' interface AgentDecisionEvent { iteration: number; tool: string; reasoning: string; was_fallback: boolean; timestamp: string; } // Render each decision as: // ┌──────────────────────────────────────────────────────┐ // │ #3 nuclei [LLM] │ // │ 'High-value API endpoints found on /api/v1, │ // │ targeting for CVE scanning' │ // │ 2s ago │ // └──────────────────────────────────────────────────────┘ // LLM badge = blue ¦ FALLBACK badge = grey

### How to hook into events

The engagement detail page already polls /api/ws/engagement/[id]/poll every 2 seconds via the useEngagementEvents hook. This hook returns an events array. Filter it for type === 'agent_decision' and render them:

// In engagements/[id]/page.tsx const { events } = useEngagementEvents({ engagementId }); const agentDecisions = useMemo( () => events .filter(e => e.type === 'agent_decision') .sort((a,b) => b.data.iteration - a.data.iteration), // newest first [events] ); // Render: {agentDecisions.length > 0 && ( <div className='mt-6'> <h3>AI Agent Decisions</h3> {agentDecisions.map(event => ( <div key={event.data.iteration}> <span>#{event.data.iteration + 1}</span> <span className='font-mono'>{event.data.tool}</span> <span className={event.data.was_fallback ? 'badge-grey':'badge-blue'}> {event.data.was_fallback ? 'FALLBACK' : 'LLM'} </span> <p>{event.data.reasoning}</p> </div> ))} </div> )}

## Visual Details

- LLM decisions: blue left border, 'LLM' badge in primary colour

- Fallback decisions: grey left border, 'DETERMINISTIC' badge in grey

- Show iteration number (#1, #2, #3) as a circle avatar on the left

- Reasoning text: truncate at 150 chars with an expand toggle

- Timestamp: relative ('3s ago', '1m ago') using Date.now() - event timestamp

- Framer Motion: slide in from left with staggered delay, max 20 entries

- Empty state (while scanning, no decisions yet): pulsing 'Waiting for LLM tool selections...' skeleton

## How to Verify

- Start an engagement with Agent Mode ON

- Open the engagement detail page

- Watch the AI Agent Decisions section appear as scanning progresses

- Verify LLM decisions show blue badge and reasoning text

- Start an engagement with Agent Mode OFF

- Verify the AI Agent Decisions section is empty (no fallback decisions shown, or shows a note 'Agent mode was disabled')

IMPROVEMENT 4  —  Replace Polling with Server-Sent Events (SSE)

| 4 | SSE Real-Time Stream | ~1.5 days | 🟠 High Perf | api/stream/[id]/route.ts |
| --- | --- | --- | --- | --- |

## The Problem

Every browser tab with an engagement open makes an HTTP request every 2 seconds to /api/ws/engagement/[id]/poll. This creates N × (users with tabs open) requests per second to your Next.js server, all to detect state changes that may happen only once per minute. The WebSocket route itself returns a 426 Upgrade Required with a note that true WebSockets are unsupported in the Next.js App Router. SSE is the correct solution: one persistent connection per tab, zero polling overhead, fully supported in Next.js App Router via ReadableStream.

## How SSE Works in Next.js App Router

// app/api/stream/[id]/route.ts export async function GET(req, { params }) { const { id: engagementId } = await params; const session = await requireAuth(); await requireEngagementAccess(session, engagementId); const encoder = new TextEncoder(); const redisUrl = process.env.REDIS_URL ¦¦ 'redis://localhost:6379'; const stream = new ReadableStream({ async start(controller) { // Subscribe to Redis channel for this engagement const { createClient } = await import('redis'); const subscriber = createClient({ url: redisUrl }); await subscriber.connect(); // Send a heartbeat every 15s to keep connection alive const heartbeat = setInterval(() => { controller.enqueue(encoder.encode(': heartbeat\n\n')); }, 15000); await subscriber.subscribe(`ws:engagement:${engagementId}`, (message) => { controller.enqueue(encoder.encode(`data: ${message}\n\n`)); }); // Clean up when client disconnects req.signal.addEventListener('abort', async () => { clearInterval(heartbeat); await subscriber.unsubscribe(); await subscriber.disconnect(); controller.close(); }); } }); return new Response(stream, { headers: { 'Content-Type': 'text/event-stream', 'Cache-Control': 'no-cache', 'Connection': 'keep-alive', } }); }

## Frontend Hook Change

Update use-engagement-events.ts to use EventSource instead of setInterval + fetch. The hook interface stays identical — no component changes needed:

// In use-engagement-events.ts — replace the polling useEffect with: useEffect(() => { if (!enabled ¦¦ !engagementId) return; const source = new EventSource(`/api/stream/${engagementId}`); source.onmessage = (e) => { try { const event: WebSocketEvent = JSON.parse(e.data); setEvents(prev => { const next = [event, ...prev].slice(0, 100); saveStoredEvents(engagementId, next); return next; }); if (event.type === 'state_transition') { setCurrentState(event.data.to_state); saveStoredState(engagementId, event.data.to_state); } onEvent?.(event); } catch {} }; source.onerror = () => setIsConnected(false); source.onopen = () => setIsConnected(true); return () => source.close(); }, [engagementId, enabled]);

## Install redis package (if not already)

cd argus-platform npm install redis

FALLBACK: Keep the polling endpoint /api/ws/engagement/[id]/poll as fallback. In the hook, fall back to polling if EventSource fails (network proxy, HTTP/1 only). Add: source.onerror = () => { source.close(); startPolling(); }

## How to Verify

- Open Chrome DevTools → Network tab → filter by 'EventSource'

- Open an engagement detail page

- Verify one persistent /api/stream/[id] connection appears (not repeated /poll requests)

- Start a scan and verify events appear in the UI in real-time

- Check memory: after 10 minutes, no connection count growth

IMPROVEMENT 5  —  Webhook Dispatch on New Critical Finding

| 5 | Webhook Dispatch Worker | ~4 hrs | 🟡 Medium | post_finding_hooks.py |
| --- | --- | --- | --- | --- |

## The Problem

The webhooks table exists, the /api/webhooks route exists for CRUD, and migration 030_webhooks.sql is applied. But when a finding is saved in save_findings_from_results() in orchestrator.py, nothing checks the webhooks table or fires any HTTP request. The entire notification system is scaffolded but silent.

## What to Build

### New file: argus-workers/post_finding_hooks.py

import json, logging, httpx from typing import Dict, List logger = logging.getLogger(__name__) def fire_finding_webhooks(finding: Dict, db_conn_string: str) -> None: ''' Called after a finding is saved to DB. Looks up matching webhooks and dispatches HTTP POST to each. ''' if finding.get('severity') not in ('CRITICAL', 'HIGH'): return # Only fire for high-value findings by default webhooks = _get_matching_webhooks( finding['engagement_id'], db_conn_string) payload = { 'event': 'finding_discovered', 'finding_id': str(finding['id']), 'type': finding['type'], 'severity': finding['severity'], 'endpoint': finding['endpoint'], 'source_tool': finding['source_tool'], 'engagement_id': str(finding['engagement_id']), 'confidence': float(finding.get('confidence', 0)), } for webhook in webhooks: _dispatch(webhook['webhook_url'], payload, webhook['id'], db_conn_string) def _get_matching_webhooks(engagement_id: str, db_conn_string: str) -> List[Dict]: from database.connection import connect conn = connect(db_conn_string) cursor = conn.cursor() cursor.execute( '''SELECT id, webhook_url FROM webhooks JOIN engagements e ON (webhooks.engagement_id = e.id OR webhooks.engagement_id IS NULL) WHERE e.id = %s AND (webhooks.events @> '["finding_discovered"]' OR webhooks.events = '[]')''', (engagement_id,)) rows = cursor.fetchall() cursor.close(); conn.close() return [{'id': r[0], 'webhook_url': r[1]} for r in rows] def _dispatch(url: str, payload: Dict, webhook_id: str, db_conn_string: str) -> None: try: r = httpx.post(url, json=payload, timeout=5.0) _mark_triggered(webhook_id, db_conn_string, success=r.status_code < 400) logger.info(f'Webhook {webhook_id} fired → {r.status_code}') except Exception as e: logger.warning(f'Webhook {webhook_id} failed: {e}') _mark_triggered(webhook_id, db_conn_string, success=False) def _mark_triggered(webhook_id, db_conn_string, success=True): try: from database.connection import connect conn = connect(db_conn_string); cursor = conn.cursor() cursor.execute( 'UPDATE webhooks SET last_triggered = NOW() WHERE id = %s', (webhook_id,)) conn.commit(); cursor.close(); conn.close() except Exception: pass

### Wire into orchestrator.py — save_findings_from_results()

In orchestrator_pkg/orchestrator.py, after the INSERT INTO findings loop in save_findings_from_results(), add:

# After each finding is saved (inside the for loop): try: from post_finding_hooks import fire_finding_webhooks db_conn_string = os.getenv('DATABASE_URL') fire_finding_webhooks({ 'id': saved_id, 'engagement_id': self.engagement_id, 'type': finding.get('type'), 'severity': finding.get('severity'), 'endpoint': finding.get('endpoint'), 'source_tool': finding.get('source_tool'), 'confidence': finding.get('confidence', 0), }, db_conn_string) except Exception as e: logger.warning(f'Webhook dispatch failed (non-fatal): {e}')

## Slack Integration (bonus — no extra code)

Because webhooks are plain HTTP POST, Slack's Incoming Webhook URL works immediately. Users can add https://hooks.slack.com/services/xxx as a webhook URL in Settings and get instant Slack alerts for CRITICAL findings.

## How to Verify

- Create a webhook pointing to https://webhook.site (free test receiver)

- Run a scan against VulnBank

- Check webhook.site — verify the finding_discovered payload arrives for CRITICAL/HIGH findings

- Check webhooks table — verify last_triggered is updated

IMPROVEMENT 6  —  Repository Scan Integration Tests

| 6 | Repo Scan Test Suite | ~4 hrs | 🟡 Medium | test_repo_scan_integration.py |
| --- | --- | --- | --- | --- |

## The Problem

The codebase has 8,023 lines of tests covering the URL scan path thoroughly. The repository scan path (scan_type='repo') runs git clone + Semgrep but has zero integration tests. This means any break in repo_scan.py, the Semgrep normalizer, or the state machine transitions for repo scans is invisible until a user hits it in production.

## What to Write

### New file: argus-workers/tests/test_repo_scan_integration.py

Use unittest.mock to avoid needing real Git or Semgrep. Six test cases:

### Test 1: Successful repo scan end-to-end

@patch('subprocess.run') @patch('orchestrator_pkg.repo_scan.execute_repo_scan_tools') def test_repo_scan_completes_successfully(mock_tools, mock_subprocess): mock_subprocess.return_value = MagicMock(returncode=0, stdout='', stderr='') mock_tools.return_value = [ {'type':'SQL_INJECTION','severity':'HIGH','endpoint':'src/db.py:42', 'source_tool':'semgrep','confidence':0.9,'evidence':{}} ] orch = Orchestrator('test-engagement-id') result = orch.run_repo_scan({'type':'repo_scan','target':'https://github.com/test/repo'}) assert result['phase'] == 'repo_scan' assert result['status'] == 'completed' assert result['findings_count'] >= 0

### Test 2: Git clone failure

@patch('subprocess.run', side_effect=subprocess.CalledProcessError(1, 'git')) def test_repo_scan_git_clone_failure(mock_subprocess): orch = Orchestrator('test-id') result = orch.run_repo_scan({'type':'repo_scan','target':'https://github.com/bad/repo'}) # Should fail gracefully, not raise assert result['status'] in ('failed', 'error') assert 'error' in result or 'reason' in result

### Test 3: Semgrep findings normalized to standard schema

def test_semgrep_findings_match_schema(): raw_semgrep_output = { 'results': [{'check_id':'sql-injection','path':'app.py', 'start':{'line':42},'extra':{'message':'SQL Injection','severity':'ERROR'}}] } from parsers.semgrep import SemgrepParser parser = SemgrepParser() findings = parser.parse(json.dumps(raw_semgrep_output)) assert len(findings) == 1 assert findings[0]['type'] is not None assert findings[0]['severity'] in ('CRITICAL','HIGH','MEDIUM','LOW','INFO') assert findings[0]['endpoint'] is not None assert isinstance(findings[0]['confidence'], float)

### Test 4: State machine transitions correctly for repo scan

def test_repo_scan_state_transitions(): # created -> recon (repo_scan task entry) # repo_scan -> scanning -> analyzing -> reporting -> complete # Verify the task chain dispatches correctly with patch('tasks.scan.run_scan.apply_async') as mock_scan: with patch('orchestrator_pkg.repo_scan.execute_repo_scan_tools', return_value=[]): run_repo_scan(engagement_id='test', target='https://github.com/t/r', budget={}, trace_id='test-trace') mock_scan.assert_called_once()

### Test 5: Repo scan with zero findings

def test_repo_scan_zero_findings_returns_cleanly(): with patch('orchestrator_pkg.repo_scan.execute_repo_scan_tools', return_value=[]): orch = Orchestrator('test-id') result = orch.run_repo_scan({'type':'repo_scan','target':'https://github.com/clean/repo'}) assert result['findings_count'] == 0 assert result['status'] == 'completed'

### Test 6: Semgrep severity mapping

def test_semgrep_severity_mapping(): # Semgrep uses ERROR/WARNING/INFO — these must map to our schema from parsers.semgrep import SemgrepParser assert SemgrepParser.map_severity('ERROR') in ('CRITICAL','HIGH') assert SemgrepParser.map_severity('WARNING') in ('MEDIUM','HIGH') assert SemgrepParser.map_severity('INFO') == 'INFO'

## Run the tests

cd argus-workers source venv/bin/activate pytest tests/test_repo_scan_integration.py -v

IMPROVEMENT 7  —  Scheduled Engagements (Celery Beat)

| 7 | Scheduled Scan Cron | ~1.5 days | 🟢 Medium Feature | celery_app.py + DB |
| --- | --- | --- | --- | --- |

## The Problem

The API route /api/reports/scheduled exists but is empty. There is no scheduled_engagements table, no Celery Beat schedule, and no way for users to set up automatic recurring scans. This is a major product completeness gap — security teams need weekly or daily automated scans, not manual triggering every time.

## What to Build — 4 parts

### Part 1: Database Migration

-- argus-platform/db/migrations/032_scheduled_engagements.sql CREATE TABLE scheduled_engagements ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), org_id UUID NOT NULL REFERENCES organizations(id) ON DELETE CASCADE, created_by UUID NOT NULL REFERENCES users(id), target_url VARCHAR(2048) NOT NULL, authorized_scope JSONB NOT NULL, scan_type VARCHAR(50) NOT NULL DEFAULT 'url', aggressiveness VARCHAR(20) NOT NULL DEFAULT 'default', agent_mode BOOLEAN NOT NULL DEFAULT TRUE, cron_expression VARCHAR(100) NOT NULL, -- e.g. '0 2 * * 1' (Mon 2am) next_run_at TIMESTAMP WITH TIME ZONE, last_run_at TIMESTAMP WITH TIME ZONE, last_engagement_id UUID REFERENCES engagements(id), enabled BOOLEAN NOT NULL DEFAULT TRUE, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); CREATE INDEX idx_scheduled_next_run ON scheduled_engagements(next_run_at) WHERE enabled = TRUE;

### Part 2: Celery Beat Task

Add to argus-workers/tasks/scheduled.py (new file):

from celery_app import app from celery.schedules import crontab import logging, os logger = logging.getLogger(__name__) @app.task(name='tasks.scheduled.run_due_scans') def run_due_scans(): '''Runs every 5 minutes. Finds scheduled engagements due to run and dispatches them.''' from database.connection import connect db_url = os.getenv('DATABASE_URL') conn = connect(db_url) cursor = conn.cursor() cursor.execute( '''SELECT id, org_id, target_url, authorized_scope, scan_type, aggressiveness, agent_mode FROM scheduled_engagements WHERE enabled = TRUE AND next_run_at <= NOW()''' ) due = cursor.fetchall() for row in due: sched_id, org_id, target, scope, scan_type, aggr, agent_mode = row # Create a real engagement and dispatch it _spawn_engagement(sched_id, org_id, target, scope, scan_type, aggr, agent_mode, db_url, cursor) conn.commit() cursor.close(); conn.close() logger.info(f'Spawned {len(due)} scheduled engagements') def _spawn_engagement(sched_id, org_id, target, scope, scan_type, aggr, agent_mode, db_url, cursor): import uuid from tasks.recon import run_recon engagement_id = str(uuid.uuid4()) trace_id = str(uuid.uuid4()) # INSERT engagement cursor.execute( '''INSERT INTO engagements (id, org_id, target_url, authorization_proof, authorized_scope, status, created_by, scan_type, scan_aggressiveness, agent_mode, created_at) VALUES (%s,%s,%s,%s,%s,'created', (SELECT created_by FROM scheduled_engagements WHERE id=%s), %s,%s,%s,NOW())''', (engagement_id, org_id, target, 'scheduled', scope, sched_id, scan_type, aggr, agent_mode)) # Update next_run_at and last_run_at cursor.execute( '''UPDATE scheduled_engagements SET last_run_at = NOW(), next_run_at = NOW() + INTERVAL '7 days', last_engagement_id = %s WHERE id = %s''', (engagement_id, sched_id)) # Dispatch Celery task run_recon.delay(engagement_id, target, {}, trace_id, agent_mode)

### Part 3: Register Celery Beat Schedule

Add to celery_app.py beat_schedule dict:

app.conf.beat_schedule = { 'run-due-scheduled-scans': { 'task': 'tasks.scheduled.run_due_scans', 'schedule': crontab(minute='*/5'), # every 5 minutes }, } # Also update start-argus.sh to start Celery Beat: # celery -A celery_app beat --loglevel=info &

### Part 4: Frontend UI (Settings page)

- Add a 'Scheduled Scans' card to the Settings page

- Form fields: Target URL, Frequency (Daily / Weekly / Monthly as friendly labels), Aggressiveness toggle, Agent Mode toggle

- Frequency maps to cron: Daily='0 2 * * *', Weekly='0 2 * * 1', Monthly='0 2 1 * *'

- API: POST /api/reports/scheduled (already exists as route stub) → INSERT into scheduled_engagements

- List view: show existing schedules with next_run_at, last_run_at, and a Delete button

IMPROVEMENT 8  —  CVSS Score Auto-Calculation

| 8 | CVSS Auto-Calculator | ~3 hrs | 🟢 Low-Medium | cvss_calculator.py |
| --- | --- | --- | --- | --- |

## The Problem

The findings table has a cvss_score DECIMAL(3,1) column. NVD enrichment in intelligence_engine.py fills it for findings that have a CVE ID. But tool-generated findings from dalfox, sqlmap, nuclei custom templates, ffuf, arjun etc. never produce a CVE — so cvss_score is NULL for the majority of findings. The finding detail page and reports show no score for these, making risk communication imprecise.

## What to Build

### New file: argus-workers/cvss_calculator.py

A lookup table that derives a CVSS v3.1 base score from finding type + evidence strength + severity. This is an approximation, not a certified score — document it clearly.

# CVSS v3.1 Base Score lookup — approximate, for findings without a CVE TYPE_BASE_SCORES = { # Critical injection types 'SQL_INJECTION': 9.8, # AV:N/AC:L/PR:N/UI:N/S:U/C:H/I:H/A:H 'COMMAND_INJECTION': 9.8, 'LDAP_INJECTION': 8.8, 'XPATH_INJECTION': 8.8, # XSS variants 'XSS': 6.1, # AV:N/AC:L/PR:N/UI:R/S:C/C:L/I:L/A:N 'STORED_XSS': 8.8, # S:C (stored = no UI:R required) 'DOM_XSS': 6.1, # Authentication / access 'BROKEN_AUTHENTICATION': 8.1, 'IDOR': 6.5, 'PRIVILEGE_ESCALATION': 8.8, 'JWT_WEAKNESS': 7.5, # Injection (non-SQL) 'SSRF': 9.3, 'XXE': 8.2, 'SSTI': 9.8, 'OPEN_REDIRECT': 6.1, # Info disclosure 'SENSITIVE_DATA_EXPOSURE': 7.5, 'DIRECTORY_LISTING': 5.3, 'ERROR_DISCLOSURE': 5.3, # Config / headers 'MISSING_SECURITY_HEADERS':3.7, 'INSECURE_CORS': 6.5, 'CSRF': 6.5, 'CLICKJACKING': 4.7, # File / upload 'FILE_UPLOAD': 8.8, 'PATH_TRAVERSAL': 7.5, # Infra 'EXPOSED_ADMIN': 7.2, 'WEAK_SSL': 5.9, 'OPEN_PORT': 5.3, } SEVERITY_MULTIPLIERS = { 'CRITICAL': 1.0, # keep type score 'HIGH': 0.9, 'MEDIUM': 0.7, 'LOW': 0.5, 'INFO': 0.3, } def estimate_cvss(finding_type: str, severity: str, evidence_strength: str = 'moderate') -> float: ''' Returns an approximate CVSS v3.1 base score for a finding. NOTE: This is a heuristic estimate, not a certified CVSS score. ''' base = TYPE_BASE_SCORES.get(finding_type.upper(), 5.0) # default 5.0 multiplier = SEVERITY_MULTIPLIERS.get(severity.upper(), 0.7) strength_adj = {'verified': 1.0, 'strong': 0.95, 'moderate': 0.85, 'weak': 0.7}.get(evidence_strength, 0.85) score = round(min(base * multiplier * strength_adj, 10.0), 1) return score

### Wire into save_findings_from_results()

In orchestrator.py, after building the finding dict and before INSERT, fill cvss_score if it is None:

# In save_findings_from_results(), inside the for loop: if not finding.get('cvss_score'): from cvss_calculator import estimate_cvss finding['cvss_score'] = estimate_cvss( finding.get('type', ''), finding.get('severity', 'MEDIUM'), finding.get('evidence_strength', 'moderate'), )

IMPORTANT: Label these scores as 'Estimated CVSS' in the UI (not plain 'CVSS Score') so analysts know they are heuristic approximations. Findings enriched by NVD should show 'CVSS (NVD)' as the label instead.

## How to Verify

- Run a scan against VulnBank

- Check the findings table: SELECT type, severity, cvss_score FROM findings WHERE engagement_id = '...'

- Verify cvss_score is populated (non-NULL) for all findings

- Verify scores are in the range 0.0–10.0

- Verify a SQL_INJECTION CRITICAL finding scores >= 8.0

# Quick Reference: Files to Create / Edit

| # | File | Action | Effort | Improvement |
| --- | --- | --- | --- | --- |
| 1 | argus-platform/src/app/api/system/agent-stats/route.ts | EDIT | 5 min | #1 Security |
| 2 | argus-platform/src/app/findings/[id]/page.tsx | EDIT | 4 hrs | #2 Finding Detail |
| 3 | argus-platform/src/app/api/findings/[id]/route.ts | CREATE | 1 hr | #2 Finding Detail |
| 4 | argus-platform/src/app/engagements/[id]/page.tsx | EDIT | 3 hrs | #3 Agent Feed |
| 5 | argus-platform/src/app/api/stream/[id]/route.ts | CREATE | 1 day | #4 SSE |
| 6 | argus-platform/src/lib/use-engagement-events.ts | EDIT | 4 hrs | #4 SSE |
| 7 | argus-workers/post_finding_hooks.py | CREATE | 3 hrs | #5 Webhooks |
| 8 | argus-workers/orchestrator_pkg/orchestrator.py | EDIT | 30 min | #5 Webhooks |
| 9 | argus-workers/tests/test_repo_scan_integration.py | CREATE | 4 hrs | #6 Tests |
| 10 | argus-platform/db/migrations/032_scheduled_engagements.sql | CREATE | 1 hr | #7 Scheduled |
| 11 | argus-workers/tasks/scheduled.py | CREATE | 3 hrs | #7 Scheduled |
| 12 | argus-workers/celery_app.py | EDIT | 30 min | #7 Scheduled |
| 13 | argus-platform/src/app/settings/page.tsx | EDIT | 3 hrs | #7 Scheduled UI |
| 14 | argus-workers/cvss_calculator.py | CREATE | 2 hrs | #8 CVSS |
| 15 | argus-workers/orchestrator_pkg/orchestrator.py | EDIT | 20 min | #8 CVSS |